AI Workforce OS

Team Contribution Plan

Version 1.0  ·  1 October 2026  ·  IT644, Autumn 2026

## Purpose

This plan lists the real, outstanding work in each team member’s own module, taken from the requirement traceability table in the as-built System Design Document (v2.0). It gives every member concrete commits to make from their own account, so that the repository history shows each person’s actual contribution, dated when the work happened.

## Ground rules

- Each person commits their own work from their own GitHub account. Nobody commits for someone else, and no commit carries another person’s name or email.

- Dates are real. A commit is dated when it is made. The “Expected date” column is a plan. The “Commit hash” and “Actual date” columns are filled in by the author after the commit exists, never in advance.

- Small, meaningful commits. Aim for at least one reviewable commit per person per week, each with a message that says what changed and why.

- Credit shared work honestly. If two people work on a change, the commit carries a Co-authored-by line for the second person.

- Run the checks first. Backend: format and ./mvnw verify. Web: pnpm build and pnpm test. CI must pass before a change counts as done.

# Work by member

Suggested pace: three weeks starting Monday 5 October 2026. Each row is one reviewable commit. “Expected date” is the planned day. “Commit hash” and “Actual date” stay empty until the commit exists, and are then filled in with the real values.

### Aum Parmar — Project lead and system architecture

Area of the repository: docs/, README.md, docs/adr/

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Record the stack change (FastAPI/Next.js to Spring Boot/React) as an architecture decision record | docs/adr/ | Add ADR: record move to Spring Boot and React | Mon 5 Oct |  |  |
| 2 | Review the requirement traceability table in the design document and confirm each status against the code | docs/ | Docs: confirm requirement statuses against the build | Tue 13 Oct |  |  |
| 3 | Add a Team and roles section to the README, matching the module ownership table | README.md | README: add team and module ownership | Wed 21 Oct |  |  |

### Param Patel — Backend platform: gateway, auth, organisations

Area of the repository: services/gateway, identity-service, org-service

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Add workspace settings update (PATCH) with its permission check (FR-ORG-04) | org-service WorkspaceController | Org: add workspace settings update endpoint | Tue 6 Oct |  |  |
| 2 | Restrict GET workspace to members of that workspace | org-service WorkspaceController | Org: limit workspace read to its members | Wed 14 Oct |  |  |
| 3 | Add a session list and remote sign-out (FR-AUTH-05) | identity-service AuthController | Identity: list sessions and allow remote sign-out | Thu 22 Oct |  |  |
| 4 | Fix the combined API documentation routes at the gateway | gateway application.yml | Gateway: route per-service API docs correctly | Fri 23 Oct |  |  |

### Love Shah — Agent orchestration and shared memory

Area of the repository: services/orchestrator-service, memory-service

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Add a memory-service API for episodes and semantic pointers (the service has no controller yet) | memory-service web/ | Memory: add episode and pointer endpoints | Wed 7 Oct |  |  |
| 2 | Call the memory service from the orchestrator to write an episode when a run finishes (FR-ORC-03) | orchestrator-service | Orchestrator: write episodic memory on run completion | Thu 15 Oct |  |  |
| 3 | Add tests for memory writes and the failure path | memory-service src/test | Memory: test episode writes and failures | Fri 23 Oct |  |  |

### Panthil Shah — AI employee agents and agent runtime

Area of the repository: services/orchestrator-service (agents, runtime)

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Record the real action class (read, write, outbound, destructive) when raising an approval; it is currently fixed to outbound | orchestrator-service ApprovalService | Approvals: record the real action class | Thu 8 Oct |  |  |
| 2 | Let a workspace set a per-class approval policy (FR-AGT-02) | orchestrator-service AgentRunner, agents API | Agents: honour per-class approval policy | Fri 16 Oct |  |  |
| 3 | Add endpoints to edit an agent’s tool grants, so grants no longer come only from the seeder | orchestrator-service AgentController | Agents: add tool grant editing endpoints | Mon 19 Oct |  |  |

### Fahim Saiyad — Knowledge base and RAG pipeline

Area of the repository: services/knowledge-service

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Use the workspace’s configured embedding provider for query embeddings; it is fixed to the sandbox | knowledge-service EmbeddingService | Knowledge: embed queries with the configured provider | Fri 9 Oct |  |  |
| 2 | Write an ingestion run record for each ingestion (the table exists but is unused) | knowledge-service IngestionService | Knowledge: record ingestion runs | Mon 12 Oct |  |  |
| 3 | Add retrieval tests for query phrasing and the relevance floor | knowledge-service src/test | Knowledge: test retrieval query handling | Tue 20 Oct |  |  |

### Ismail Mansuri — MCP integration layer

Area of the repository: mcp-core, services/integrations-service

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Add disconnect for a tool connection, revoking its credential reference (FR-MCP-04) | integrations-service | Integrations: add disconnect for a connection | Mon 5 Oct |  |  |
| 2 | Expose tool health and rate-limit status (FR-MCP-05) | integrations-service | Integrations: expose connection health status | Tue 13 Oct |  |  |
| 3 | Write a tool_invocations row for each tool call (FR-MCP-03) | mcp-core ToolGateway | Tools: record every invocation | Wed 21 Oct |  |  |
| 4 | Enforce the per-minute rate limit the gateway documents but does not apply | mcp-core ToolGateway | Tools: enforce the per-minute rate limit | Thu 22 Oct |  |  |

### Yash Doshi — Frontend (web client)

Area of the repository: web/

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Move audit-log filtering to the server, so search covers every page (FR-GOV-04) | web AuditLog route | Web: filter the audit log on the server | Tue 6 Oct |  |  |
| 2 | Remove the two unused dependencies (TanStack Router and Recharts) | web package.json | Web: remove unused dependencies | Wed 14 Oct |  |  |
| 3 | Show the session list and remote sign-out on the profile page once the API exists | web Profile route | Web: add session list to the profile page | Thu 22 Oct |  |  |

### Afif Momin — DevOps, testing and documentation

Area of the repository: .github/, infra/, tests

| # | Work | Where | Suggested commit message | Expected date | Commit hash | Actual date |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Run ESLint in CI (it is configured but not run) | .github/workflows/ci.yml | CI: run web lint | Wed 7 Oct |  |  |
| 2 | Fill the Kubernetes placeholders (image tag, CORS origins, internal service secret) so a service can start | infra/k8s/base | K8s: complete required configuration | Thu 15 Oct |  |  |
| 3 | Add a CI job that builds the service container images | .github/workflows/ci.yml | CI: build container images | Fri 23 Oct |  |  |
| 4 | Add tests to the services that have none | services/*/src/test | Tests: add first tests for untested services | Mon 19 Oct |  |  |

# Checking progress honestly

- git shortlog -sne lists commits per author, using the real author identity on each commit.

- git log --author="<name>" --format="%h %ad %s" --date=short shows one person’s commits with their real dates.

- On GitHub, Insights then Contributors shows contribution over time, linked to each person’s own account when they commit with an email attached to that account.

- Each member should add their commit email to their GitHub account settings, so their commits are attributed to their profile.

- Add each member as a collaborator on the repository so they can push from their own account.

Instructors who review contribution typically compare commit dates with the project milestones. A history that shows steady, real work from each member, even if it starts late, is stronger evidence than one that cannot be reconciled with when the work was done.